### Review of the Game Logic Planning Document – November Group

Good points

- Clear breakdown of responsibilities across different aspects of game logic.

- Defined deadlines for different iterations and individual games.

- Testing phases are included for each game before final iteration completion.

Potential Issues

- Tic-Tac-Toe has only two days for testing (March 13-15), which may be insufficient if bugs arise.

- Chess development (April 3-5) has only two days between completion and testing. Chess has more complex logic than Tic-Tac-Toe and Connect Four, so a longer testing phase is recommended.

- Iteration 3 is scheduled for April 10, just five days after Chess testing. If issues persist, there may not be enough time to fix them before submission.

Suggested Improvements

- Extend testing periods by at least 3-4 days for each game to allow for bug fixes.

- Allow more time for Chess testing (April 5-8) due to its complexity.

- Introduce a final debugging period after iteration 3 completion (April 10-12).

Resource Allocation Issues

- No clear mention of who is responsible for each game or task.

- If one person is handling multiple games, it may lead to workload imbalances.

Suggested Solutions

- Clearly assign tasks and responsibilities to team members for efficiency.

- Use peer reviews after each iteration to catch errors earlier.

#### Final Verdict

What Works Well

- Clearly structured iterations and testing milestones.

- Progressive development approach across different games.

- Unit testing is included in the plan.

What Needs Improvement

- Increase testing duration for each game.

- Add buffer periods for debugging and iteration refinement.

- Clarify task distribution to prevent resource overload.

Final Recommendations

- Introduce overlapping testing phases to avoid last-minute fixes.

- Assign clear responsibilities for each team member.

- Ensure early debugging instead of leaving it for iteration 3 completion.