### Review of the Authentication and Profile Planning Document

#### 1. Timing Issues & Unrealistic Deadlines

Strengths:

- The planning document clearly defines core responsibilities related to authentication, profile management, security, and integration with other teams.

- The phased approach ensures a logical flow from authentication setup to profile features and social functions.

- Security measures such as password hashing, session management, and account recovery are included.

Issues in the tasks:

- Authentication must be fully functional before profile management, social features, and leaderboard integration.

- Security features (password hashing, session expiration) must be stable before other teams rely on authentication.

- Networking and matchmaking require proper user validation, meaning any delays in authentication could impact these components.

Risk Mitigation:

- Test authentication before adding dependent features like game history tracking or leaderboard ranking.

- Ensure session management is stable before implementing social features.

- Introduce security testing in parallel with authentication development.